## Section 156. — PUBLIC TRAFFIC

01/06/23– FP14

Construction Requirements

WFL Specification 08/01/19 1560010

Include the following with Oregon projects.

### 156.03 Qualifications.

Delete the text of this Subsection and substitute the following:

Provide a traffic control supervisor certified by the Oregon Department of Transportation.

WFL Specification 11/12/20 1560020

Include the following in all projects. Note: Edit as required to meet project requirements delaying or restricting PUBLIC travel.

Examples:

Accommodate traffic according to the following schedule:

6:00 a.m. to 8:00 a.m. Open road

8:00 a.m. to 4:00 p.m. 30 minute delays permitted

4:00 p.m. to 5:00 p.m. Open road

5:00 p.m. to 6:00 a.m. 30 minute delays permitted

The road may be closed from [INSERT DATE] to [INSERT DATE].

### 156.04 Accommodating Traffic During Work.

Add the following:

Immediately open the road to emergency vehicles.

[INSERT REQUIREMENTS]

WFL Specification 01/01/14 1560030

Note: Edit as required to meet project requirements. Include limitations on activities which affect public travel under Subsection 156.07. Cross-reference with Subsection 108.01.

### 156.07 Limitations on Construction Operations.

Amend as follows:

WFL Specification 01/06/23 1560040

Include the following in all projects requiring flaggers, pilot cars, or Traffic Control Supervisors.

Delete paragraph (g) and substitute the following:

**(g)** Provide two-way radio communications between Traffic Control Supervisor, flaggers, and pilot cars. Provide two-way radio communications between flaggers, unless flaggers can see each other and communicate. Citizen band radios are not acceptable. Make radio equipment available to the CO.

WFL Specification 11/12/20 1560050

Include the following in all projects. Edit as required after coordinating with the PM, COE, and Partner Agency on closure requirements for the July 4 Holiday.

Add the following:

**(k)** Do not perform construction operations that cause delays or otherwise interferes with public traffic during the following dates and times.

**(1)** From 6:00 p.m. Friday through 6:00 a.m. Tuesday for Memorial Day holiday.

**(2)** From 6:00 p.m. Friday through 6:00 a.m. Tuesday for Labor Day holiday.

**(3)** From 6:00 p.m. July 3 through 6:00 a.m. July 5 for Independence Day Holiday.

WFL Specification 11/12/20 1560060

Include the following when holiday work is not allowed. Coordinate with the PM, COE, and Partner Agency. Begin labeling additional paragraphs with (l).

**( )** On any other holiday listed in Subsection 101.04, unless approved by the CO.

WFL Specification 11/12/20 1560065

Include the following when weekend work is not allowed. Coordinate with the PM, COE, and Partner Agency.

**( )** From 6:00 p.m. Friday through 6:00 a.m. Monday, unless approved by the CO.

WFL Specification 09/17/18 1560070

Include the following when uneven lane elevations are not allowed (coordinate with plan detail and note).

**( )** Complete paving of adjacent traffic lanes to the same elevation by the end of each day.

WFL Specification 09/17/18 1560080

Include the following if there will be part-width construction requiring flaggers and/or pilot cars.

**( )** For purposes of facilitating traffic, perform grading or surfacing part-width at a time. Make the width not under construction available to public traffic under alternate one-way control. Furnish pilot car and driver, or flaggers, or both, as ordered by the CO, to direct traffic through sections of road under one-way control.

WFL Specification 12/15/15 1560090

Include the following on all projects. Edit as required.

### 156.09 Traffic Control Supervisor.

Add the following:

**(l)** Transport personnel, construction signs, barricades, drums, cones, tubular markers, and other traffic control devices.